WORK PROGRESS SUMMARY

PlacementPath AI: An LLM-Driven Personalized Learning Roadmap Generator for Campus Placements

Veshu Sood [Roll No: XXXXXXXX] | Dept. of CSE | Chandigarh Engineering College Jhanjeri | Jan 2025

| Problem Statement | Indian CS students lack a personalized, role-specific, adaptive preparation roadmap for campus placements. Existing solutions are generic, static, and not AI-driven. |
| --- | --- |
| Proposed Solution | A full-stack LLM-powered web application that generates a structured 6-week placement prep roadmap based on target role and skill level, tracks progress, detects weak areas, and auto-adjusts the roadmap using AI. |
| Tech Stack | Spring Boot 3.2 + Spring Security + JWT + PostgreSQL (Backend) ¦ Groq API LLaMA3-8b-8192 (AI) ¦ React 18 + Vite 5 + Axios (Frontend) |
| GitHub | github.com/veshuSood/PlacementPath |

Modules Completed

| # | Module | Key Features | Status |
| --- | --- | --- | --- |
| 1 | JWT Authentication | Register/Login, BCrypt, Spring Security filter, CORS config | Complete |
| 2 | AI Roadmap Generation | Groq WebClient, JSON prompt, stripMarkdown(), ResourceBank.java | Complete |
| 3 | React Frontend | Dashboard, WeekCard, TopicItem, AuthContext, Axios interceptor, Progress bars | Complete |
| 4 | Progress Analysis & AI Re-adjustment | ProgressAnalyzer, AdjustmentService, WeakAreaBadge, /api/progress/* | In Progress |

Planned Features (Future Phases)

| # | Feature | Description | Phase |
| --- | --- | --- | --- |
| 5 | Notes Module | Per-topic markdown notes with CRUD, persisted in PostgreSQL | Phase 5 |
| 6 | Quiz System | AI-generated MCQs per topic, score tracking, auto-flag weak topics | Phase 5 |
| 7 | Analytics Dashboard | Chart.js progress trends, readiness score, category comparison | Phase 6 |
| 8 | Company Templates | Pre-built roadmaps for TCS, Infosys, Amazon, Flipkart | Phase 6 |
| 9 | Docker Deployment | Dockerized Spring Boot + React, deployed on Render | Phase 7 |

6-Week Completion Timeline

| Week | Target | Status |
| --- | --- | --- |
| Week 1-2 | Phase 1 + 2: Auth + AI Roadmap Generation | Completed |
| Week 3 | Phase 3: React Frontend + Dashboard | Completed |
| Week 4 | Phase 4: Progress Analysis + AI Re-adjustment | In Progress |
| Week 5 | Phase 5: Notes Module + Quiz System | Planned |
| Week 6 | Phase 6-7: Analytics + Docker Deployment + Final Testing | Planned |

Current State: 3 of 7 phases complete. Core MVP (Auth + AI Roadmap + React Dashboard) is fully functional and demoable. Phase 4 (adaptive re-adjustment) is in active development. The application successfully generates role-specific placement preparation roadmaps via LLM, displays them in a structured React dashboard, and tracks user progress.